CDTA COMMITTEE AGENDA

Planning and Stakeholder Relations Committee

Thursday, March 24, 2016

Start Time - 12:00 PM; Anticipated End Time – 1:00 PM

110 Watervliet Avenue

Committee Item	Responsibility

Call to Order	Norman Miller

Ascertain Quorum	Norman Miller

Agenda Approval	Norman Miller

Approve Minutes of February 18, 2016	Norman Miller

Consent Agenda Items

- FY2017 Budget Approval	Mike Collins

Administrative Discussion Items

- Quarterly Projects Report	Ross Farrell

Governance/Policy Issue Discussion Items

None

Executive Session

None

For the Good of the Order	Norman Miller

Next Meeting Date:  April 21 2016

Adjourn

* Indicates Material (or additional) will be provided at meeting

Capital District Transportation Authority

Planning and Stakeholder Relations Committee

Meeting Minutes – February 18, 2016 at 12:00 Noon at the 110 Watervliet Avenue Office

In Attendance:  Norm Miller (Chair), Dave Stackrow, Art Young, Denise Figueroa, Corey Bixby,

Carm Basile (CEO), Mike Collins (CSL), Amanda Avery, Chris Desany, Jonathan Scherzer,

Jaime Watson, Tom Marois, Phil Parella, Mark Wos, Fred Gilliam, Lance Zarcone, Sarah Matrose,

Ross Farrell, Chad Heid, Kathy Colbert

Meeting Purpose

This was the regular monthly meeting of the Planning Committee.

Consent Agenda Items

None

Administrative Discussion Items

FY2017 Budget Development - Mike Collins

Staff provided an update on the FY2017 operating budget and included recommendations for a pathway to a balanced budget.

The budget provides a 3% wage increase that includes additional headcounts to improve efficiency for operations.  As a result of our new labor agreement, we have modified our health care plan to contain costs, and we have also reduced our pension expense.

We are budgeting a small increase in non-personnel expenses after several years of reducing and maintaining costs in these categories.

Overall, we have kept the expense increase to 1.6%.

Based on the Governor’s Executive Budget Proposal, we are budgeting a 2.65% increase in State Operating Assistance and $3.6 million in capital funding.  We also received an unexpected increase in federal maintenance.

This gives us flexibility to prioritize funding between operations and our capital program.

Over the next few weeks, staff will fine tune budget categories and provide a final proposal in March.

Saratoga Route Restructuring Plan - Ross Farrell

Jon Scherzer provided an update on our redesigned website.

We have seen increases in all categories including page views and continued growth in real time sessions.  The amount of time people spend on our website has increased by almost a minute, and the amount of pages read per visit has also increased.

The site is now mobile-based as the majority of people who use the site do so from a mobile device.

The site is constantly evolving with the integration of Navigator. We expect to have a full online application for STAR customer registration in the next few months.

For the Good of the Order

None

Action Items

None

Adjournment and Next Meeting

The next meeting of the Committee will be on February 18, 2016; noon at 110 Watervliet Avenue.

Respectfully submitted by Michael P. Collins:

_______________________________________

## Memorandum

Date:		March 18, 2016

To:		Chairman, Planning and Stakeholder Relations Committee

Members, Planning and Stakeholder Relations Committee

From:		Mike Collins, Vice President of Finance & Administration

Subject:	FY2017 Operating and Capital Budget Recommendations

Summary

We are providing a balanced budget for FY2017 based on Committee guidance over the past several meetings.  The budget is ready for final review and approval.  Since our last meeting, we have lowered expenses from a 1.6% increase to a 1.3% increase, and have modified revenue projections without using reserve accounts to balance the budget.

Revenue

We have increased our federal maintenance line from $8.9 million to $10.6 million because New York State has provided additional capital money.  The $10.6 million represents a draw of 70% of our 5307 federal allocation.  State Operating Assistance will increase by at least $900,000, and we anticipate a $500,000 carryover from the prior fiscal year.

We are increasing our Mortgage Recording Tax (MRT) projection from $9.8 million to $10.5 million based on FY2016 budget projections and our review of past trends.  We will not use reserve account funds for this operating budget (for FY2016, this was $2.4 million).  This is the first time since FY2008 that we have not used reserve account funds to balance the budget.

There may be more good news coming out of state budget deliberations for operating assistance and capital funding.  Should the state pass a budget with additional assistance for CDTA, we may want to make a budget adjustment as early as next month.

Expenses

We budgeted a 3% increase in wages that provides additional headcounts to improve efficiency and flexibility for service.  This is much needed as we strive to meet additional demand.

As a result of our labor agreement, we modified our health care plans to slow the growth of expenses.  We also changed the employee pension plan structure to eliminate lump sum payments and defer employer contribution increases.  At the same time, the New York State Employees Retirement System has reduced rates resulting in decreased pension payments to the state.  All of these actions will reduce the Other Benefits line (mostly pensions) by $600,000.

For the past few years, we have reduced or maintained non-personnel expenses, which accounts for 30% of our expenses.  This year we proposed to increase these expenses and reinvest in the maintenance area.  Fuel costs make up about 9% of our budget, and we expect to realize a $400,000 reduction in costs over last year.

The total operating budget is $81.4 million, a 1.3% increase from last year.  The budget composite is attached.

Capital Plan

There is positive news coming from the New York State budget process.  We are anticipating at least $3.6 million from the state for this year’s capital plan, about $1 million more than last year.  This additional funding allows flexibility and the ability to order at least 12 fixed route buses and 6 STAR buses in FY2017.

The five year capital plan is attached and must be submitted to the state on an annual basis.  The plan is funded in year one.  Some highlights include the Uncle Sam Transit Center and Lark & Washington safety improvements that are both funded and anticipated to start in FY2017.  The capital plan also includes a new radio system (funded) and our two BRT lines – The River Corridor and Washington/Western Avenue (both in the Federal Small Starts Program).

The FY2017 capital plan is funded at $22.2 million, and the five year proposed plan is projected to cost $240 million.  Year one of the capital plan is funded through a combination of 5307 money and other federal/state grants.

Recommendation

We recommend approval of the FY2017 operating and capital plans by the Committee with an advancement and endorsement to the full board.

Copy:	Chief Executive Officer

Senior Staff

Director of Finance

| CDTA Five Year Capital Plan FY2017 - FY2021 |
| --- |
| Project Name | FY2017 | FY2018 | FY2019 | FY 2020 | FY 2021 | Total |
| Automated Fueling Meters (3 divisions) | $0 |  | $150,000 | $0 | $0 | $150,000 |
| Uncle Sam Transit Center | $2,890,000 | $1,110,000 | $0 | $0 | $0 | $4,000,000 |
| Lark and Washington Safety Improvements | $500,000 | $1,500,000 | $0 | $0 | $0 | $2,000,000 |
| State and Broadway Improvements (Sch) | $20,000 | $0 | $0 | $0 | $0 | $20,000 |
| River Corridor Stations, TSP (TAP) | $2,050,000 | $0 | $0 | $0 | $0 | $2,050,000 |
| Downtown Albany Intermodal | $0 | $0 | $0 | $0 | $35,000,000 | $35,000,000 |
| High Speed Roll-Up Door at Troy & Sch | $0 | $70,000 |  | $0 | $0 | $70,000 |
| Maintenance Department Renovations | $0 | $0 | $0 | $550,000 | $0 | $550,000 |
| Albany Bathroom & Locker Room Reno | $550,000 |  |  | $0 | $0 | $550,000 |
| Maintenance Department Admin Offices | $0 | $125,000 | $0 | $0 | $0 | $125,000 |
| Maintenance Training Room | $0 | $250,000 | $0 | $0 | $0 | $250,000 |
| Paint Albany Maintenance Area | $0 | $15,000 | $0 | $0 | $0 | $15,000 |
| Troy Maintenance Renovations | $0 | $200,000 | $0 | $0 | $0 | $200,000 |
| Non Revenue Vehicles | $0 | $80,000 | $100,000 | $0 | $150,000 | $330,000 |
| Preliminary Engineering | $100,000 | $100,000 | $100,000 | $100,000 | $100,000 | $500,000 |
| Routine Maintenance | $125,000 | $100,000 | $100,000 | $100,000 | $100,000 | $525,000 |
| Troy Lift Replacement Project (4) | $0 | $0 | $640,000 | $0 | $0 | $640,000 |
| Street Amenities (Shelter Program) | $235,000 | $350,000 | $150,000 | $350,000 | $150,000 | $1,235,000 |
| CAD/AVL | $4,703,125 | $4,703,125 | $4,703,125 | $0 | $0 | $14,109,375 |
| Hardware and Software Replacements | $409,613 | $100,000 | $100,000 | $100,000 | $100,000 | $809,613 |
| Mobile Data Communications System | $0 | $95,000 | $75,000 | $50,000 | $75,000 | $295,000 |
| BRT – River Corridor | $0 | $17,500,000 | $17,500,000 | $0 | $0 | $35,000,000 |
| BRT - Washington - Western | $0 | $32,500,000 | $32,500,000 |  | $0 | $65,000,000 |
| iRide Branding | $250,000 | $300,000 | $300,000 | $300,000 | $300,000 | $1,450,000 |
| Security | $50,000 | $50,000 | $50,000 | $50,000 | $50,000 | $250,000 |
| Travel Demand Management | $600,000 | $330,000 | $330,000 | $330,000 | $330,000 | $1,920,000 |
| Innovation Platform | $100,000 | $0 | $0 | $0 | $0 | $100,000 |
| Routine RRS Maintenance | $75,000 | $225,000 | $100,000 | $100,000 | $100,000 | $600,000 |
| RRS - Top Deck Recoating | $1,000,000 | $0 | $0 |  | $0 | $1,000,000 |
| Articulated Buses | $0 | $1,600,000 | $0 | $0 | $1,800,000 | $3,400,000 |
| Bus Replacement Program | $6,000,000 | $10,500,000 | $11,000,000 | $11,500,000 | $12,000,000 | $51,000,000 |
| Fleet Financing 2012 | $930,000 | $930,000 | $930,000 | $930,000 | $930,000 | $4,650,000 |
| Fleet Financing 2014 | $780,000 | $780,000 | $780,000 | $780,000 | $780,000 | $3,900,000 |
| STAR Buses | $510,000 |  | $300,000 | $0 | $300,000 | $1,110,000 |
| Nx Coach Replacement | $0 | $1,875,000 | $1,200,000 | $1,200,000 | $1,200,000 | $5,475,000 |
| Mid-Life Hybird Replacement | $300,000 | $500,000 | $500,000 | $500,000 | $500,000 | $2,300,000 |
| Floor Sweeper | $60,000 | $60,000 | $0 | $0 | $120,000 | $240,000 |
|  | $22,237,738 | $75,948,125 | $71,608,125 | $16,940,000 | $54,085,000 | $240,818,988 |

## Quarterly Report on Major Projects and Activities

## March 2016

# Washington/Western Bus Rapid Transit

Description – This project consists of an 8-mile Bus Rapid Transit line on Washington & Western Avenues, connecting Downtown Albany, the Harriman Office Complex, the University at Albany, SUNY Polytechnic and Crossgates Mall.

Status – The project was accepted into the FTA Small Starts program in late 2014 and in February 2015 the project received NEPA approval (federal environmental clearance).  A consultant team lead by Creighton Manning Engineering was selected in May 2015 to complete all Project Development activities which includes all work up to construction.  Design continues for all components with specific focus on the Harriman-UAlbany Busway, Crossgates Mall Transit Center, and new Lark & Washington station.

The Lark & Washington station will be implemented as a separate subproject which includes a reconfiguration of the entire intersection.  A series of public meetings were held in December 2015 and the final concept completed in February which accommodates the majority of comments received.  CDTA submitted an application for partial funding via the federal Highway Safety Improvement Program (HSIP).

The original busway concept has been modified after discussions with the Office of General Services and the University at Albany.  An additional station on the Harriman Campus will be located and incorporated into the design of UAlbany’s new “ETEC” academic building. Preliminary engineering of the Crossgates Mall Transit Center has been completed and the design presented to affected retail tenants (e.g. JC Penney, Burlington Cost Factory).

As part of the regional Transportation Improvement Program administered by CDTC, a “BRT setaside” was established allowing CDTA $13 million towards construction of elements of BRT which include the Lark & Washington intersection.

Next Steps – Final design and engineering of the Lark & Washington intersection will be completed by the summer and construction to begin in the fall or early 2017.  Announcement of HSIP funding is expected by the end of the month.

A traffic analysis of the roadway system on the Harriman Campus will be completed in April and an updated concept presented to OGS.  The state environmental review process (SEQR) for the entire project will be completed by the summer.

# River Corridor Bus Rapid Transit

Description – This project consists of a 17-mile Bus Rapid Transit line on Routes 4 and 32, connecting Albany, Menands, Watervliet, Troy, Cohoes and Waterford.

Status – All documentation for NEPA clearance is currently under review by the FTA.  The consultant team lead by Creighton Manning Engineering was selected in May to complete all Project Development activities. Preliminary engineering has begun with schematic design of the majority of stations completed.

In November, CDTA was awarded $2 million from the Transportation Alternative Program (TAP) grant to improve station locations and intersections.  Final design and engineering of these stations has been fast tracked for construction in the summer of 2016.

The Uncle Sam Transit Center will be implemented as a separate subproject.  In December, CDTA was awarded $650,000 from the Empire State Development for partial funding of the project.   Conceptual design of the station and surrounding roadways has been completed and CDTA is currently under negotiations with the property owner.

As part of the regional Transportation Improvement Program administered by CDTC, a “BRT setaside” was established allowing CDTA $13 million towards construction of elements of BRT which includes the Uncle Sam Transit Center.

Next Steps – Construction of the site infrastructure for TAP stations will begin this summer and completed by the fall.  A final agreement with the property owner for Uncle Sam Transit Center is expected shortly with construction expected in the fall or early 2017.  CDTA will submit a project rating package to the Federal Transit Administration in September for funding via the Small Starts program.  Announcement of funding will occur in early 2017.

# New Fare Collection System (NFCS)

Description – This project calls for the replacement the fareboxes on the fixed route fleet, smart card and mobile ticketing functionality.

Status – All CDTA regular route buses have been successfully operating the new Fast Fare™ fareboxes since May.  Final design, development, and training are complete for smart cards, while the development of mobile ticketing continues.  The Navigator web site and central data system used by CDTA staff are complete and live testing is well underway with employees and external partners, such as Albany Public Library and SUNY Polytechnic Institute.

Next Steps – The final navcard.org design will be completed in the next few months, while pilot customers, businesses, and employees continue to use the system.  Additional customer pilot testers will be added in April.  The roll out of Navigator to general customers is scheduled to begin in the summer.

# New Radio System (CAD/AVL)

Description – This project calls for the replacement of our radio, CAD/AVL, and related intelligent transportation systems whose components date back between 10 and 20 years.

Status – A Tiger VI grant application was submitted in April and CDTA was awarded $18M in funding in August.  A request for information (RFI) was completed last May for both radio and CAD/AVL related systems.  A radio communications system request for proposal was released in July and a contract was finalized in December with Motorola Solutions, Inc.  The radio system project began in January with preliminary design review for items such as radio tower and control center site reviews, radio frequency licensing, and infrastructure upgrades.

Next Steps – The preliminary design review will be completed in the next few months for the radio communication system.  The final specifications for the request for proposal (RFP) package for CAD/AVL related systems will be released in April with subsequent proposal reviews, interviews, and evaluation meetings taking place.